Universal Distributed Cache System

Phase-wise Engineering Roadmap, Architecture, Implementation Plan & Master Prompt

Goal: Build a Redis-inspired distributed in-memory cache from scratch using Node.js (ES Modules), progressing from a single-node cache to sharding, replication, failure detection, failover, persistence, observability, testing, and production-style deployment.

# 1. Project Definition

Build a distributed, in-memory key-value cache that exposes a client/server protocol and supports TTL, eviction, sharding, consistent hashing, replication, node health detection, failover, persistence, metrics, rate limiting, and Docker-based local clusters. The objective is learning and demonstrating distributed-systems engineering—not replacing Redis in production.

# 2. Recommended Stack

Runtime: Node.js LTS

Language: JavaScript with ES Modules; use classes where they improve encapsulation.

Transport: Start with TCP for the cache protocol; optionally add an HTTP admin/API layer.

Testing: Node.js built-in test runner or Vitest.

Containerization: Docker + Docker Compose.

Persistence: Local append-only log and/or snapshots.

Observability: structured logs + Prometheus-compatible metrics endpoint.

Load testing: autocannon, k6, or a custom Node.js benchmark client.

Optional later: TypeScript migration after the architecture stabilizes.

# 3. Target Architecture

Client
  |
  v
Cache Client / Router
  |
  +-------------------------------+
  | Consistent Hash Ring           |
  +-------------------------------+
       |         |         |
       v         v         v
    Node A    Node B    Node C
      |          |         |
   replicas   replicas   replicas
      |          |         |
      +----------+---------+
                 |
        Membership / Health
                 |
       Persistence + Metrics

# 4. Concepts to Learn Before Coding

Caching: cache-aside, read/write patterns, TTL, invalidation, hit ratio.

Data structures: hash tables, linked lists, heaps/timing structures.

Eviction: LRU, LFU, FIFO and memory limits.

Distributed systems: horizontal scaling, partitioning, replication and node failure.

Consistent hashing: hash ring, virtual nodes, node addition/removal.

Consistency: strong vs eventual consistency, read-after-write and replication lag.

Networking: TCP, framing, connections, timeouts, backpressure and retries.

Reliability: heartbeats, failure detection, failover, idempotency and exponential backoff.

Concurrency: race conditions, atomicity and safe state transitions.

# 5. Phase 0 — Requirements & Design

Do this before implementation. Write a short design document.

Define commands: SET, GET, DELETE, EXISTS, TTL, PING and later cluster commands.

Define key/value limits and serialization format.

Define TTL semantics: expiration is not guaranteed to happen at the exact millisecond.

Define whether values are strings, JSON, buffers, or a typed protocol.

Define availability and consistency goals.

Define what happens when a node is unavailable.

Define success metrics: latency, throughput, hit ratio, memory usage, recovery time.

Deliverable: docs/requirements.md and docs/architecture-v1.md

# 6. Phase 1 — Single-Node In-Memory Cache

Build the smallest useful cache first.

Implement CacheStore class.

SET key value.

GET key.

DELETE key.

EXISTS key.

Return explicit errors for invalid commands.

Write unit tests for every command.

class CacheStore {
  constructor() {
    this.store = new Map();
  }

  set(key, value) {
    this.store.set(key, value);
  }

  get(key) {
    return this.store.get(key);
  }

  delete(key) {
    return this.store.delete(key);
  }
}

Deliverable: a working in-process cache with tests.

# 7. Phase 2 — TTL & Expiration

Add SET key value EX seconds.

Store expiration metadata.

GET must treat expired keys as missing.

Implement lazy expiration first.

Later implement active/background expiration.

Test expiration, updates to TTL, deletion and clock edge cases.

Important design question: avoid creating one JavaScript timer per key when the number of keys becomes large.

# 8. Phase 3 — Eviction & Memory Management

Implement LRU using Map plus a doubly linked list, targeting O(1) get/update/delete.

Add configurable max entries or approximate memory limits.

Later implement LFU as an alternative policy.

Expose eviction counters.

Benchmark hit ratio under different workloads.

Deliverable: configurable eviction policy and benchmark results.

# 9. Phase 4 — TCP Cache Server

Create a TCP server with net.createServer().

Define a simple framed protocol. Start with newline-delimited commands for learning.

Parse commands safely and validate arguments.

Handle multiple clients.

Add connection timeouts and graceful shutdown.

Create a CLI client.

SET user:1 Prit
GET user:1
DEL user:1
EXISTS user:1
TTL user:1
PING

Deliverable: external clients can communicate with your cache over TCP.

# 10. Phase 5 — Client Library

Create a reusable Node.js CacheClient.

Connection management and reconnect behavior.

Command serialization and response parsing.

Request timeout handling.

Expose async methods: set(), get(), delete(), exists(), ttl().

Do not hide distributed routing yet; keep this client simple.

# 11. Phase 6 — Multiple Cache Nodes

Run three independent cache processes.

Client
  |
  v
Router
  |------ Node A
  |------ Node B
  |------ Node C

Give each node a unique ID and address.

Initially route using a simple hash modulo N only as a learning baseline.

Demonstrate why adding/removing a node causes excessive key movement.

Record the percentage of keys remapped.

# 12. Phase 7 — Consistent Hashing

Replace modulo-N routing with a consistent hash ring.

Node A
          *
      *       *
   Node C     *
      *       * Node B
          *

Implement a deterministic hash function.

Represent the ring as sorted hash positions.

Map each key to the first node clockwise from its hash.

Add virtual nodes to improve distribution.

Support node add/remove.

Measure key movement before and after changes.

Write property-style tests for deterministic routing.

Deliverable: adding a node moves only a fraction of keys rather than remapping the entire dataset.

# 13. Phase 8 — Replication

Choose a replication factor, e.g. 2 or 3.

For each primary, determine replica nodes around the ring.

On SET, replicate to configured replicas.

Define acknowledgement policy: primary-only, quorum-like, or all replicas.

Handle replica lag.

Prevent replication loops by marking internal replication messages.

Track replication state and errors.

Start with asynchronous replication because it is easier to reason about and makes consistency trade-offs visible.

# 14. Phase 9 — Membership & Heartbeats

Node A ---- heartbeat ----> Node B
Node A ---- heartbeat ----> Node C

No heartbeat from B
        |
        v
B suspected failed

Create a membership service or start with a simple coordinator.

Nodes periodically send heartbeats.

Track last-seen timestamps.

Use failure thresholds rather than declaring failure after one missed heartbeat.

Broadcast membership changes.

Make membership updates idempotent.

Important: heartbeat failure means 'suspected unavailable', not mathematical proof of failure. Networks can partition.

# 15. Phase 10 — Failover

When a primary becomes unavailable, select an eligible replica.

Promote the replica.

Update routing metadata.

Prevent clients from sending new writes to the failed primary.

Recover when the failed node returns.

Define how stale data is reconciled.

Test failures during GET and SET operations.

Deliverable: kill a node during load and demonstrate continued service with measurable recovery behavior.

# 16. Phase 11 — Persistence

Add an append-only command log (AOF-like learning implementation).

On restart, replay commands.

Optionally add periodic snapshots.

Define fsync policy and understand its durability/latency trade-off.

Test crash/restart recovery.

Handle partial/corrupt log records.

Remember: persistence changes the system from a purely in-memory cache into a cache with recovery characteristics. It does not automatically make it a durable database.

# 17. Phase 12 — Concurrency & Correctness

Identify every state mutation that can interleave.

Test concurrent SET/DELETE/expire operations.

Implement atomic commands where needed, e.g. compare-and-set or SET-if-absent.

Ensure replication and expiration do not corrupt state.

Use deterministic tests for race-prone logic.

Measure event-loop blocking and consider worker threads only for CPU-heavy tasks.

# 18. Phase 13 — Reliability Features

Request timeouts.

Exponential backoff with jitter.

Connection retry limits.

Circuit breaker for unhealthy nodes.

Backpressure.

Graceful shutdown.

Idempotency for replication/control messages.

Bounded queues to prevent memory explosions.

# 19. Phase 14 — Observability

Structured logs with node ID, request ID and command.

Metrics: requests/sec, p50/p95/p99 latency, hit ratio, misses, evictions, expirations.

Replication lag.

Failed requests.

Open connections.

Memory usage.

Node health and failover events.

Create a simple dashboard or metrics endpoint.

# 20. Phase 15 — Security & Operational Controls

Authentication for clients.

Basic authorization for admin operations.

Input size limits.

Command allow-list.

Rate limiting.

Do not expose administrative endpoints publicly.

Validate serialized data before storing it.

# 21. Phase 16 — Docker Cluster

docker compose up --build

cache-node-1
cache-node-2
cache-node-3
router
metrics

Containerize the cache node.

Run 3–5 nodes with Docker Compose.

Use environment variables for node ID/address/config.

Add health checks.

Test node restarts and network isolation.

Document every command required to reproduce the cluster.

# 22. Phase 17 — Testing Strategy

Unit tests: hash ring, LRU, TTL, command parser.

Integration tests: client-to-node protocol.

Distributed tests: routing and replication.

Failure tests: node kill, delayed responses, dropped connections.

Recovery tests: restart and persistence replay.

Load tests: sustained GET/SET workloads.

Property tests: consistent hashing invariants.

Regression suite before every release.

# 23. Phase 18 — Benchmarking

Never claim performance without documenting hardware, workload and methodology.

Measure throughput (requests/sec).

Measure p50, p95 and p99 latency.

Measure memory usage as key count grows.

Compare LRU vs LFU.

Compare modulo hashing vs consistent hashing.

Measure key movement after adding/removing nodes.

Measure failover/recovery time.

Measure replication overhead.

# 24. Suggested Repository Structure

distributed-cache/
├── apps/
│   ├── cache-node/
│   ├── router/
│   └── admin-api/
├── packages/
│   ├── protocol/
│   ├── client/
│   ├── cache-core/
│   ├── hashing/
│   ├── replication/
│   └── membership/
├── tests/
│   ├── unit/
│   ├── integration/
│   ├── distributed/
│   └── failure/
├── benchmarks/
├── docs/
│   ├── requirements.md
│   ├── architecture.md
│   ├── consistency.md
│   ├── failure-model.md
│   └── benchmarks.md
├── docker-compose.yml
├── package.json
└── README.md

# 25. Suggested Milestones

| Milestone | Target | Main Concepts | Done When |
| --- | --- | --- | --- |
| M1 | Single-node cache | Map, commands, tests | GET/SET/DEL work |
| M2 | TTL + eviction | TTL, LRU | Expiry and eviction tested |
| M3 | TCP server | Networking, protocol | External client works |
| M4 | 3-node cluster | Hashing, routing | Keys route to nodes |
| M5 | Consistent hashing | Sharding | Node changes limit key movement |
| M6 | Replication | Consistency | Replica receives writes |
| M7 | Failure detection | Heartbeats | Failed node detected |
| M8 | Failover | Availability | Service survives node loss |
| M9 | Persistence | Recovery | Restart restores state |
| M10 | Production polish | Metrics, Docker, load test | Reproducible benchmark + docs |

# 26. What NOT to Build Initially

Do not start with Kubernetes.

Do not start with Raft/consensus.

Do not build a custom binary protocol on day one.

Do not implement every eviction algorithm.

Do not add a GUI before the core system works.

Do not attempt multi-region replication initially.

Do not claim exactly-once delivery or perfect failure detection unless you can prove the guarantees.

# 27. Advanced Phase — Optional Distributed-Systems Research

Quorum reads/writes.

Vector clocks or versioning for conflict detection.

Gossip membership.

Raft-based metadata/leader election.

Split-brain handling.

Network partitions.

Multi-region topology.

Cross-region latency and consistency trade-offs.

Hot-key detection and mitigation.

These are intentionally after the core system. They are valuable for advanced system-design interviews but can overwhelm the first implementation.

# 28. Interview Topics This Project Should Prepare You For

Design a distributed cache for millions of users.

How does Redis-like caching work?

How do you partition keys?

Why consistent hashing?

How do you replicate data?

What happens when a cache node dies?

How do you handle stale data?

What are cache stampedes and hot keys?

How would you scale from 3 nodes to 100?

How do you measure p99 latency?

What consistency guarantees does your system provide?

What happens during a network partition?

# 29. Master AI Coding Prompt

Use this prompt with an AI coding assistant. Do not ask it to generate the entire project in one shot.

You are my senior distributed-systems engineer and coding mentor.

I am building a Redis-inspired Universal Distributed Cache System from scratch in Node.js.
Use ES Modules (import/export), modern JavaScript, and class-based design where appropriate.

PROJECT GOAL:
Build the system incrementally from a single-node in-memory cache into a distributed cache
with TTL, eviction, TCP networking, consistent hashing, replication, node health detection,
failover, persistence, observability, Docker deployment, testing, and benchmarking.

IMPORTANT RULES:
1. Do NOT implement future phases early.
2. Work only on the current phase I specify.
3. Before coding, explain the design and trade-offs.
4. Prefer simple implementations that expose the underlying concept.
5. Do not hide important distributed-systems behavior behind third-party libraries.
6. Use third-party packages only when they provide infrastructure rather than the core learning objective.
7. Write production-quality, readable code.
8. Include tests for every important behavior.
9. Include failure cases, not only happy paths.
10. Explain time and space complexity.
11. Explain concurrency and consistency implications.
12. Keep modules small and independently testable.
13. Never claim a guarantee unless the implementation actually provides it.
14. If my design is flawed, challenge it and explain why.
15. At the end of every phase, give me:
   - files created/changed
   - commands to run
   - tests to run
   - expected behavior
   - known limitations
   - what concept I learned
   - questions I should be able to answer in an interview

ARCHITECTURE DIRECTION:
Client -> Router -> Consistent Hash Ring -> Cache Nodes.
Cache nodes may later have replicas.
A membership/health layer will later detect node failures.
Persistence and observability are separate concerns.

CURRENT PHASE:
[WRITE THE PHASE HERE]

CURRENT TASK:
[WRITE ONE SMALL TASK HERE]

When you provide code:
- provide complete files when a file is changed
- use ES Modules
- avoid CommonJS
- avoid unnecessary abstractions
- include validation and error handling
- include tests
- explain important lines after the code

When we finish the task, stop and wait for my next instruction.
Do not jump to the next phase.

Recommended workflow: give the AI one small task at a time, review the architecture yourself, run the tests, then commit to Git.

# 30. First 7 Days — Exact Starting Plan

Day 1: Read about cache-aside, TTL, cache hit/miss, LRU and distributed caching.

Day 2: Design CacheStore and command semantics on paper.

Day 3: Implement SET/GET/DELETE/EXISTS.

Day 4: Add TTL and tests.

Day 5: Implement LRU.

Day 6: Benchmark and fix correctness/performance problems.

Day 7: Write documentation and review the design before moving to TCP.

# 31. Definition of a Strong Final Portfolio Project

One-command Docker startup for a reproducible local cluster.

Clear architecture diagram.

Documented consistency and failure model.

Automated tests including failure scenarios.

Benchmarks with methodology and results.

Client library and CLI.

Metrics and structured logs.

Git history showing incremental engineering.

README explaining design decisions and trade-offs.

A short demo showing node addition, replication, node failure and recovery.

Core principle: build small → measure → break it → understand why it broke → improve it → document the trade-off.